**Release and Sprint Plans**

**Team Number**

|  |  |
| --- | --- |
| Student Number | Team Member Name |
| n9428267 | Scott Davis |
| n8955557 | TianYing Zhou (Jeremy) |
| n9174753 | Zack Wood |
|  |  |
|  |  |
|  |  |

Tutor: Sina Aminmansour

Version: 1.0

Date: 23/8/2015

**Table of Contents**

[**Release 1**](#h.30j0zll)

[**View Properties**](#h.1fob9te)

[**Contact Information and Pictures**](#h.3znysh7)

[**Release 2**](#h.2et92p0)

[**Feature Title 1**](#h.tyjcwt)

[**Feature Title 2**](#h.3dy6vkm)

[**Release 3**](#h.1t3h5sf)

[**Feature Title 1**](#h.4d34og8)

[**Feature Title 2**](#h.2s8eyo1)

[**Delivery Schedule**](#h.17dp8vu)

[**Sprint 1**](#h.lnxbz9)

[**Current Velocity: s \* m**](#h.35nkun2)

[**Story 2: View Properties**](#h.1ksv4uv)

[**Story 4: Staff Profile**](#h.44sinio)

[**Story 5: Contact Information**](#h.2jxsxqh)

Release Plan

# Release 1

Delivery date: Total Story Points: 36

Provide the initial framework of the website in order to provide a solid foundation to build upon. Users will have the ability to view a list of available houses with relevant details including bedroom, bathroom and carport counts. Users will also be able to view a photo of each property. A staff page will be established where each staff member will have a photo available along with their contact information including email and phone number.

## View Properties

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 2 | View Properties | 4 |
| 9 | View Property Pictures | 2 |
| 8 | Clear Interface | 1 |
|  | Story Point Sub-Total: | 7 |

## Contact Information and Pictures

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 4 | Staff Contact Information | 2 |
| 5 | Tenant Contact Information | 2 |
| 5 | Homeowner Contact Information | 2 |
| 4 | Staff Picture | 2 |
|  | Story Point Sub-Total: | 8 |

# Release 2

Delivery date: Total Story Points:

Short paragraph summarising the goals for this release.

## Feature Title 1

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 7 | Grant admin privilege | 2 |
| 7 | Grant staff privilege | 2 |
| 7 | Grant tenant privilege | 2 |
|  | Story Point Sub-Total: | 6 |

## Feature Title 2

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 10 | Add properties | 4 |
| 11 | Edit Property details | 2 |
| 11 | Remove properties | 3 |
|  | Story Point Sub-Total: | 9 |

# Release 3

Delivery date: Total Story Points:

Short paragraph summarising the goals for this release.

## Feature Title 1

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 3 | Search functionality | 4 |
| 3 | Catalogue | 3 |
|  | Story Point Sub-Total: | 7 |

## Feature Title 2

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 12 | Filtering using property details | 5 |
|  | Story Point Sub-Total: | 5 |

# Delivery Schedule

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Week 6 Aug. 27 | Week 7 Sep. 3 | Week 8 Sep. 10 | Week 9 Sep. 17 | Week 10 Sep. 24 | Mid-Semester Break | Week 11 Oct. 8 | Week 12 Oct. 15 | Week 13 Oct. 22 |
| Sprint 1 | | Sprint 2 | | Sprint 3 | Sprint 3 | Sprint 4 | |
| Release 1 Sept. 17 | | | | Release 2 Oct. 22 | | | | |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |
| Sprint 5 | | … | |  | |  | |
| Release 3, 4, … | | | | | | | |

Sprint Plan

# Sprint 1

Total Story Points: 3 Total Hours: 52

## Current Velocity: s \* m

## Story 2: View Properties

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create list view |  |  |
| T02 | Create test case |  |  |
| T03 | Ability to retrieve results via search |  |  |
|  | Story Points: Total Hours: | 32 |  |

## Story 4: Staff Profile

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T04 | Create contact page |  |  |
| T05 | List staff members |  |  |
| T06 | Display staff pictures |  |  |
|  | Story Points: Total Hours: | 16 |  |

## Story 5: Contact Information

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T07 | Attribute Homeowner Details to a house (Staff Access) |  |  |
| T08 | Attribute tenant details to a lease (homeowner + staff) |  |  |
|  | Story Points: Total Hours: | 4 |  |